1. PROBLEM STATEMENT & USER PERSONA

Problem: Cloud security engineers face alert fatigue and inefficient incident response. They receive 200-500 alerts weekly across multiple cloud accounts but lack proper prioritization, context aggregation, and streamlined workflows. This leads to missed critical alerts, increased MTTR, and poor audit trails.

User Persona - Sarah Chen, Senior Cloud Security Engineer:

- 32 years old, 6 years experience, manages 50+ cloud accounts (AWS/Azure/GCP)

- Goals: Quickly resolve critical issues, reduce false positives, maintain compliance audit trails

- Pain Points: 40% time wasted on false positives, constant tool-switching, difficult to track resolutions, junior engineers struggle with context

2. PROPOSED FEATURES & PRIORITIZATION

Core Features (MVP)

[P0] Severity-Based Alert List: Auto-sorted dashboard (Critical → High → Medium → Low) ensures high-risk issues surface first. Impact: 50% reduction in time to identify critical alerts.

[P0] Smart Filtering: Multi-dimensional filters (severity, status, account, time) allow focus on specific priorities. Impact: 30% reduction in triage time.

[P0] Contextual Alert Details: Single-page view aggregates all investigation context (summary, affected resource, risk explanation, suggested actions). Impact: 40% MTTR reduction by eliminating context-switching.

[P1] Structured Resolution Workflow: Three clear paths (Resolve, False Positive, Accept Risk) with required documentation. Impact: 100% audit trail coverage for compliance.

Phase 2 Features

[P1] Intelligent alert grouping | [P2] Remediation runbooks | [P2] Team metrics dashboard

3. SUCCESS METRICS

Primary Metrics (Weekly):

- MTTA: < 15 minutes for critical alerts

- MTTR: 30% reduction within 3 months

- Alert Triage Time: 40% reduction

- Audit Trail Completion: 100% documentation

Quality Metrics (Monthly):

- False Positive Rate: 20% reduction in 6 months

- Alert Recurrence: < 5% for resolved alerts

- User Satisfaction: NPS > 40

- Tool Adoption: 80% of team within 2 months

Business Impact: Track incidents prevented, compliance audit pass rate (target: 100%), cross-team collaboration efficiency.

4. DESIGN RATIONALE

Screen 1 - Alert List: Severity-first sorting addresses alert fatigue by ensuring critical issues are always visible. Sidebar filters provide progressive disclosure. Table format enables rapid multi-attribute scanning. Annotation: "Alerts are sorted by severity to help engineers focus on high-risk issues first."

Screen 2 - Alert Details: Single-page layout mirrors investigation workflow (what → where → why → how to fix). Eliminates 40% of time lost to tool-switching. Resource tags and metadata enable quick environment identification. Annotation: "All relevant context is shown in one place to reduce investigation time."

Screen 3 - Resolution: Three visual cards cover all resolution scenarios with clear descriptions. Color-coding (green/gray/yellow) provides instant recognition. Comment section with guidelines ensures quality documentation. Summary preview prevents errors. Annotation: "Clear resolution options help close alerts and maintain audit history."

Key Design Principles:

- Visual Hierarchy: Color-coding and icons enable 2-second information scanning

- Reduce Cognitive Load: Progressive disclosure and structured layouts minimize decision paralysis

- Audit-First: Every action documented for compliance (SOC2, ISO 27001, HIPAA)

5. NEXT STEPS & VALIDATION

User Testing Plan: Conduct 5 usability sessions with security engineers, measure task completion time and error rate, A/B test severity sorting vs. time-based sorting.

Integration Roadmap: Phase 1 (Month 1-2): Core MVP | Phase 2 (Month 3-4): Slack/PagerDuty alerts, Jira ticketing | Phase 3 (Month 5-6): AI-powered false positive detection, one-click remediation.

Success Criteria: Achieve 30% MTTR reduction and 80% user adoption within 3 months.

SUBMISSION LINKS

📎 Figma Wireframes with Annotations: [Insert your Figma link]
🚀 Interactive Working Prototype (Bonus): [Insert your Vercel/Netlify link]
💻 GitHub Repository (Bonus): [Insert your GitHub link]